# schwab_market_data_pyspark — Project Status

As of 2026-07-21 — infrastructure replicated from Sales Analytics ETL using Polars, no analytics/db logic changed

| Area | Status | Detail |
| --- | --- | --- |
| PowerShell scripts (setup_venv, run_tests, run_analytics, run_sql_ddl) | Done | Syntax-validated, setup_venv.ps1 run for real |
| Lightweight unit tests (CLI args + config loading) | Confirmed | 10/10 pass — no SparkSession needed |
| GitHub Actions CI | Added, unverified on GitHub | Valid YAML, tested locally (pytest + --help smoke test both pass); not yet confirmed green on GitHub's runners |
| environment.yml (conda) | Added, untested | Valid YAML; not run through conda in this environment |
| Docker Compose / Dockerfile | Added, untested | Valid YAML; no Docker available in this environment to build/run |
| Java 17 + PySpark installed locally | Confirmed | java -version and pyspark import both verified |
| SparkSession creation + JDBC driver resolution | Confirmed | Real run reached SQL Server login step — mssql-jdbc resolved fine |
| Real run against dbo.SchwabQuotesHistory | Blocked | SQLServerException: Login failed for user 'Alexb' — schwab_market_data_pyspark.ini's stored password is 2 characters (stale/incomplete). Not something introduced this session; needs the real password. |
| Docs (cheat sheet, chart, status) under main_info | Done | Placed under main_info/project_info to match this project's existing convention |
| Git commit + push | Not yet done | Pending your review of these changes |

Bottom line: the full CI/CD/Docker/docs toolchain has been replicated onto this project with zero changes to the existing Spark analytics logic. The only real blocker to an actual run is the stored SQL Server password in schwab_market_data_pyspark.ini, which needs to be updated with the real credential before --write-back (or any real run) will succeed.

Generated by Claude Code.